Communication Platform — Product Documentation

Product / Project Documentation

# Internet Communication + Telephone Network Interface

## Product Requirements & System Design Package

Document type: Product BRD + System Architecture + UI/UX + Project Management

Version: 1.0

Status: Product Definition / Pre-Development

Date: 2026-10-08

Product codename: BridgeCall *(working name; final brand TBD)*

---

# 1. Executive Summary

## 1.1 Product vision

Build an Internet-first communication platform that allows people to communicate through messaging, voice and video while creating a controlled bridge from Internet users to ordinary telephone numbers.

The core product principle is:

**Normal communication happens over the Internet. Premium extends a user's reach beyond the Internet.**

A user creates a username and associates a verified phone number with the account. When the recipient is online and available, communication remains app-to-app. When the recipient is offline or does not have the app, eligible Premium functionality can route a call to the recipient's ordinary phone number through a licensed/authorized telecommunications gateway.

The initial product is one-way Internet-to-telephone bridging. A normal phone user does not call into the application in the initial scope.

---

# 2. Product Definition

## 2.1 Product statement

A messaging and communication application that combines:

Username-based social identity

Phone-number-based reachability

1-to-1 messaging

Voice calls

Video calls

Presence/online status

Offline message delivery

Premium extended reachability

Internet-to-telephone calls for eligible destinations

Built-in wallet/balance for communication charges

International reachability

Telegram-like groups/channels/business functionality as later expansion

## 2.2 Core differentiator

Existing messaging platforms generally treat the Internet and telephone network as separate communication worlds.

This product aims to make them feel like one system:

COMMUNICATION PLATFORM ¦ +--------------+--------------+ ¦ ¦ INTERNET WORLD TELEPHONE WORLD ¦ ¦ App-to-app chat/call Normal phone number ¦ ¦ +--------------+--------------+ ¦ Routing Engine

The user should think:

"I want to talk to this person."

The platform determines the available communication route.

---

# 3. Product Goals

## 3.1 Primary goals

Provide fast, reliable Internet messaging.

Provide high-quality app-to-app voice and video calling.

Detect user availability/presence.

Allow offline messages to queue and deliver later.

Allow Premium users to extend reachability to ordinary telephone networks.

Associate a verified phone number with a user identity.

Provide controlled wallet-based charging for telephone-network usage.

Support international telephone destinations eventually.

Provide a familiar social communication experience inspired by established messengers without copying their proprietary implementation or design.

Create an architecture that can scale from an MVP to a global communication platform.

## 3.2 Secondary goals

Groups

Channels/communities

Business accounts

Stories/status

Rich media

Contact discovery

Spam protection

Communication analytics

Advanced routing

Customer-support capabilities

---

# 4. Non-Goals for Initial Release

The MVP will NOT initially:

Accept ordinary telephone calls into app users.

Replace a mobile network operator.

Provide emergency calling.

Provide unrestricted anonymous telephone calling.

Attempt to operate telecommunications infrastructure without appropriate carrier/regulatory arrangements.

Reproduce every feature of Telegram, Snapchat and Discord.

Execute a blockchain transaction for every call.

Build a full enterprise contact-center platform.

Guarantee international availability on day one.

---

# 5. Target Users

## 5.1 Individual users

People who want:

Messaging

Voice/video calls

One identity for communication

Reliable communication when contacts are offline

Optional ability to reach contacts through ordinary phone numbers

## 5.2 Premium users

Users who value:

Extended reachability

Offline calling

International calling

Wallet-funded communication

Greater control over how they can be reached

## 5.3 Business users — later phase

Businesses that want:

Messaging

Voice/video

Customer communication

Business profiles

Agents

Groups/channels

Customer support workflows

---

# 6. Product Principles

## 6.1 Internet first

Use Internet communication whenever both sides can communicate through the application.

## 6.2 Route intelligently

The user should not need to understand whether the system is using an Internet call or telephone-network route.

## 6.3 Premium means reachability

Premium should have a coherent value proposition:

**Premium makes you reachable beyond the Internet.**

## 6.4 User control

Users control:

Who can reach them offline

Whether their wallet may be charged

Spending limits

Privacy

Contact permissions

## 6.5 Safety by design

The platform must prevent abuse, spam, fraud, caller-ID misuse, and uncontrolled wallet spending.

---

# 7. User Identity Model

Each account has two related identifiers.

## 7.1 Username

Example:

@ola

Used for:

Discovery

Search

Messaging

Profile

Social identity

Sharing

## 7.2 Phone number

Example:

+234XXXXXXXXXX

Used for:

Account verification

Telephone destination

Offline reachability

Contact matching

## 7.3 Identity relationship

User Account ¦ +-- User ID (internal immutable identifier) ¦ +-- Username (public identity) ¦ +-- Verified phone number ¦ +-- Profile ¦ +-- Privacy settings ¦ +-- Presence state ¦ +-- Premium status ¦ +-- Wallet

The internal user ID must be immutable and must not be the same thing as the public username.

---

# 8. Core User Journeys

## 8.1 Registration

Install app ¦ Create account ¦ Choose username ¦ Enter phone number ¦ Verify phone number ¦ Create profile ¦ Optional Premium setup ¦ Home

## 8.2 App-to-app message

User searches @john ¦ Open conversation ¦ Send message ¦ Message reaches server ¦ Recipient online? / \ Yes No ¦ ¦ Deliver Queue ¦ ¦ Read receipt Deliver when online

## 8.3 App-to-app call

Caller selects contact ¦ Presence check ¦ Recipient online? ¦ YES ¦ WebRTC/session setup ¦ Voice/video call

## 8.4 Offline recipient

Caller selects contact ¦ Presence check ¦ Recipient OFFLINE ¦ Is telephone reachability allowed? ¦ +----+----+ ¦ ¦ YES NO ¦ ¦ Premium Show upgrade route / normal message ¦ Wallet/payer check ¦ Telephone gateway ¦ Recipient phone rings

## 8.5 Recipient without app

Caller enters/selects phone number ¦ Does number map to app user? / \ YES NO ¦ ¦ Check presence Telephone route ¦ ¦ If offline Premium eligibility ¦ ¦ Telephone route Wallet/policy ¦ Call phone

For an MVP, this should be limited to legally and operationally supported destinations and should not imply that every number globally is callable.

---

# 9. Functional Requirements

## FR-001 Account Creation

The system shall allow a user to create an account with:

Username

Verified phone number

Password/passkey or supported authentication mechanism

Profile information

## FR-002 Username

The system shall:

Enforce uniqueness.

Support username search.

Prevent impersonation patterns where feasible.

Allow controlled username changes subject to policy.

## FR-003 Phone Verification

The system shall verify phone ownership through an approved verification mechanism.

## FR-004 Messaging

Users shall be able to:

Send text

Send images

Send files

Send voice messages

Receive delivery/read states

Delete messages according to policy

## FR-005 Presence

The system shall maintain:

Online

Recently active

Offline

Calling/busy where supported

Presence must be privacy-controlled.

## FR-006 Voice Calling

Online app users shall be able to initiate voice calls.

## FR-007 Video Calling

Online app users shall be able to initiate video calls.

## FR-008 Offline Message Queue

Messages to offline users shall be securely stored until delivery or expiration according to retention policy.

## FR-009 Premium

The system shall support Premium subscriptions/eligibility.

## FR-010 Offline Telephone Calling

Eligible users shall be able to initiate Internet-to-telephone calls when:

The destination is supported.

The route is available.

Required permissions are satisfied.

A valid billing source exists.

The call complies with applicable rules.

## FR-011 Recipient-Funded Offline Reachability

Where enabled, a Premium recipient may authorize their wallet to fund eligible incoming offline calls.

Controls shall include:

Who may call

Maximum amount per call

Daily/monthly limit

Contacts-only option

Global enable/disable

## FR-012 Caller-Funded Calling

The product should support caller-funded telephone calls as a separate billing mode.

## FR-013 Wallet

The wallet/balance system shall support:

Balance

Funding

Debits

Refunds where applicable

Call authorization

Transaction history

Spending limits

Fraud controls

## FR-014 Routing

The system shall determine an eligible communication route:

APP -> APP APP -> TELEPHONE

Initial scope excludes:

TELEPHONE -> APP

## FR-015 International Routing

The system shall support country-aware routing and pricing when international calling is enabled.

---

# 10. Non-Functional Requirements

## NFR-001 Availability

Core messaging should target high availability with graceful degradation.

## NFR-002 Latency

Messages should be delivered with low latency when connectivity is available.

## NFR-003 Call Quality

Voice/video quality should adapt dynamically to network conditions.

## NFR-004 Scalability

Architecture must support horizontal scaling of:

API servers

Messaging services

Presence services

WebRTC signaling

Media infrastructure

Notification workers

## NFR-005 Security

The platform shall use:

TLS in transit

Encryption at rest

Secure authentication

Device/session management

Rate limiting

Abuse detection

Secure secrets management

## NFR-006 Privacy

Users must control:

Phone-number visibility

Presence visibility

Who can message them

Who can call them

Offline reachability

Wallet-funded reachability

## NFR-007 Reliability

The system shall handle:

Temporary Internet loss

Server reconnection

Call reconnection

Duplicate messages

Delayed delivery

Push notification failure

---

# 11. High-Level System Architecture

+---------------------------------------------------------------+ ¦ CLIENT APPS ¦ ¦ ¦ ¦ Android iOS Web/Desktop (later) ¦ +----------------------------+----------------------------------+ ¦ v +---------------------------------------------------------------+ ¦ EDGE / API LAYER ¦ ¦ ¦ ¦ API Gateway ¦ Authentication ¦ Rate Limiting ¦ Load Balancer ¦ +----------------------------+----------------------------------+ ¦ +------------------+-------------------+ ¦ ¦ ¦ v v v +----------------+ +----------------+ +---------------------+ ¦ User Service ¦ ¦ Messaging ¦ ¦ Presence Service ¦ ¦ ¦ ¦ Service ¦ ¦ ¦ +----------------+ +----------------+ +---------------------+ ¦ ¦ ¦ +------------------+-------------------+ ¦ v +---------------------------------------------------------------+ ¦ COMMUNICATION ENGINE ¦ ¦ ¦ ¦ Routing ¦ Call Authorization ¦ Session/Signaling ¦ Policy ¦ +----------------------------+----------------------------------+ ¦ +---------------+----------------+ ¦ ¦ v v +---------------------------+ +-----------------------------+ ¦ Internet Communication ¦ ¦ Telephone Integration ¦ ¦ ¦ ¦ ¦ ¦ WebRTC / TURN / SFU ¦ ¦ SIP/VoIP Gateway / Carrier ¦ +---------------------------+ +-----------------------------+ ¦ ¦ v v App User Phone Network

---

# 12. Core Backend Services

## 12.1 API Gateway

Responsibilities:

Authentication

Request routing

Rate limiting

API versioning

Access control

## 12.2 Identity Service

Stores:

User ID

Username

Phone verification

Profile

Account state

## 12.3 Presence Service

Tracks:

Device connections

Heartbeats

Online/offline state

Last active

Call state

A low-latency datastore such as Redis can be used for ephemeral presence state.

## 12.4 Messaging Service

Responsible for:

Message creation

Delivery

Queueing

Read receipts

Attachments metadata

Message synchronization

## 12.5 Notification Service

Integrates with mobile push systems and sends:

New message notifications

Incoming call notifications

Security notifications

Wallet alerts

## 12.6 Call Signaling Service

Handles:

Call initiation

Session negotiation

Call state

Participant authorization

Reconnection signaling

## 12.7 Media Infrastructure

For calls, the architecture may use:

WebRTC

STUN

TURN

SFU infrastructure for group calls

## 12.8 Communication Routing Service

This is a core differentiator.

Input:

caller recipient communication_type recipient_presence premium_status wallet_policy destination_country route_availability

Output:

APP_CALL TELEPHONE_CALL DENY UPGRADE_REQUIRED INSUFFICIENT_BALANCE

Example:

if recipient_online: route = APP_CALL elif offline_route_allowed: route = TELEPHONE_CALL else: route = UPGRADE_REQUIRED

The production implementation must include policy, fraud, billing, regulatory, and route availability checks rather than relying on a simple conditional.

---

# 13. Wallet Architecture

The wallet should be separated into financial accounting and communication billing.

External funding source ¦ v Wallet / Ledger ¦ v Communication Balance ¦ v Call Authorization ¦ v Usage Meter ¦ v Debit / Settlement

## 13.1 Ledger

Every monetary event should create an auditable ledger record.

Example:

Transaction ID User ID Type Amount Currency Status Timestamp Reference

## 13.2 Call billing

At call initiation:

Authorize estimated amount

During call:

Measure usage

At call completion:

Finalize charge Refund unused authorization where applicable

## 13.3 Do not perform a blockchain transaction per call

If crypto is used, blockchain assets should fund or settle the wallet layer rather than forcing every call to become an on-chain transaction.

This reduces:

latency

fees

complexity

failure modes

Crypto custody, conversion, withdrawal, KYC/AML and regulatory requirements must be separately assessed before launch.

---

# 14. Telephone Integration Architecture

The platform requires authorized connectivity to the telephone network.

Communication Router ¦ v SIP/VoIP Integration ¦ v Carrier / PSTN Provider ¦ v Mobile/Fixed Network ¦ v Recipient phone

The platform should not directly manipulate the public telephone network without an appropriate licensed/contracted carrier or communications provider.

The integration layer should abstract providers:

Carrier Adapter ¦ +-- Provider A +-- Provider B +-- Provider C

This enables:

redundancy

country-specific routing

pricing optimization

failover

provider replacement

---

# 15. Routing Engine

## 15.1 Routing inputs

Caller identity Recipient identity Recipient online status Recipient phone availability Caller premium state Recipient premium state Wallet policy Wallet balance Destination country Carrier availability Fraud/risk score

## 15.2 Routing decisions

START ¦ Is recipient online? / \ YES NO ¦ ¦ App-to-app Is offline route call permitted? / \ YES NO ¦ ¦ Billing/policy Upgrade ¦ Is funding valid? / \ YES NO ¦ ¦ Telephone call Reject/upgrade

---

# 16. Offline Reachability Model

Premium users can opt into:

**Reach Me When Offline**

Settings:

Offline Reachability -------------------- Enabled: ON Who can reach me: [✓] Contacts [ ] Anyone [ ] Nobody Wallet-funded calls: [✓] Allow Maximum per call: $1.00 Daily maximum: $5.00 International: [ ] Allow

This prevents uncontrolled spending.

---

# 17. Poor Connectivity Strategy

The platform should use adaptive communication rather than treating connectivity as binary.

## Voice

Dynamic bitrate

Packet-loss handling

Jitter buffering

Echo cancellation

Noise suppression

Adaptive codec selection

## Video

Dynamic resolution

Dynamic frame rate

Bitrate adaptation

Audio prioritization

## Reconnection

Connection loss ¦ Attempt recovery ¦ Backoff ¦ Reconnect ¦ Restore call state

The exact media stack should be validated during technical prototyping.

---

# 18. Data Model — Conceptual

## User

User - id - username - phone_number - phone_verified - profile_id - premium_status - created_at - status

## Device

Device - id - user_id - platform - push_token - last_seen - app_version

## Conversation

Conversation - id - type - created_at

## Message

Message - id - conversation_id - sender_id - type - content_reference - created_at - delivered_at - read_at

## Call

Call - id - caller_id - recipient_id - route_type - status - started_at - ended_at - duration - billing_reference

## Wallet

Wallet - id - user_id - currency - available_balance - reserved_balance

## Wallet Transaction

WalletTransaction - id - wallet_id - type - amount - status - reference - created_at

## Reachability Policy

ReachabilityPolicy - user_id - enabled - allowed_callers - max_call_amount - daily_limit - international_enabled

---

# 19. UI/UX Product Architecture

## 19.1 Primary navigation

Recommended mobile navigation:

Home Chats Calls Contacts Profile

A bottom navigation model is appropriate for the MVP.

---

# 20. Screen Inventory

## Authentication

Splash

Welcome

Phone number

Verification

Username

Profile

Permissions

## Main app

Chats

Conversation

Contacts

Search

Calls

Call screen

Incoming call

Profile

Settings

## Premium

Premium overview

Wallet

Add funds

Transaction history

Offline reachability

Call pricing confirmation

## Safety

Blocked users

Report user

Privacy

Security/session management

---

# 21. UX Principles

## 21.1 Familiar

The interface should feel immediately understandable to users of modern messaging applications.

## 21.2 Route transparency

The app should clearly communicate when a call uses a paid telephone route.

Example:

John is offline. Call his phone? Estimated cost: $0.04/min [Cancel] [Call]

## 21.3 No surprise charges

Always disclose:

payer

estimated rate

spending limit

destination

Premium requirement

## 21.4 Minimal cognitive load

Do not force users to understand:

SIP

PSTN

WebRTC

carrier routing

codecs

Those are platform internals.

---

# 22. Key UI Screens

## 22.1 Home / Chats

+--------------------------------+ ¦ Search ¦ +--------------------------------+ ¦ John Online ¦ ¦ Hey, are you free? ¦ +--------------------------------+ ¦ Sarah 2m ¦ ¦ Photo ¦ +--------------------------------+ ¦ ACME Business 10m ¦ ¦ We received your message ¦ +--------------------------------+ ¦ ¦ ¦ Chats ¦ Calls ¦ Contacts ¦ Me ¦ +--------------------------------+

## 22.2 Contact

+--------------------------------+ ¦ JOHN ¦ ¦ @john ¦ ¦ ¦ ¦ [Profile] ¦ ¦ ¦ ¦ [Message] [Voice] [Video] ¦ ¦ ¦ ¦ Phone: +234 XXX XXX XXXX ¦ ¦ ¦ ¦ Status: Offline ¦ +--------------------------------+

## 22.3 Offline call prompt

+--------------------------------+ ¦ JOHN OFFLINE ¦ ¦ ¦ ¦ John is currently offline. ¦ ¦ ¦ ¦ You can call his phone using ¦ ¦ Premium Offline Reachability. ¦ ¦ ¦ ¦ Estimated cost ¦ ¦ $0.04 / minute ¦ ¦ ¦ ¦ Payer: Your wallet ¦ ¦ ¦ ¦ [Cancel] [Call Phone] ¦ +--------------------------------+

## 22.4 Recipient-funded route

+--------------------------------+ ¦ JOHN OFFLINE ¦ ¦ ¦ ¦ John has enabled Premium ¦ ¦ Offline Reachability. ¦ ¦ ¦ ¦ His wallet will cover eligible ¦ ¦ call charges. ¦ ¦ ¦ ¦ [Cancel] [Continue] ¦ +--------------------------------+

## 22.5 Wallet

+--------------------------------+ ¦ Wallet ¦ ¦ ¦ ¦ Available ¦ ¦ $12.40 ¦ ¦ ¦ ¦ [Add Funds] ¦ ¦ ¦ ¦ Recent ¦ ¦ -$0.32 Offline call ¦ ¦ +$5.00 Wallet funding ¦ ¦ -$0.08 Offline call ¦ +--------------------------------+

---

# 23. Premium Product

## Positioning

Premium is not simply "extra features."

The core promise is:

**Stay reachable even when the Internet isn't available.**

Potential Premium benefits:

Offline phone calling

Recipient-funded reachability

International telephone calling

Higher communication limits

Advanced call routing

Expanded wallet controls

Future premium identity features

---

# 24. Monetization

Potential revenue streams:

Premium subscription

Telephone-network usage

International call margin

Business accounts later

Communication APIs later

## Suggested economic model

Internet app-to-app ¦ +-- Included/free Internet -> telephone ¦ +-- Premium + usage International ¦ +-- Premium + destination rate

The actual prices must be based on carrier termination costs, payment costs, fraud losses, taxes, regulatory obligations and target market economics.

---

# 25. Security Architecture

## Authentication

Verified phone

Strong account credentials/passkeys

Device sessions

Session revocation

## Transport security

HTTPS/TLS

Secure WebSocket connections

WebRTC encrypted media transport

## Wallet security

Transaction authorization

Spending limits

Fraud monitoring

Audit logs

Device/session verification

## Account security

New-device alerts

Session management

Suspicious login detection

Account recovery

---

# 26. Privacy Model

Users should control:

Who sees their phone number

Who finds them by phone number

Who can message them

Who can call them

Who can trigger offline reachability

Whether Premium status is visible

Presence visibility

Phone number discovery should not automatically expose a phone number unless the user permits it.

---

# 27. Abuse Prevention

Telephone bridging creates elevated abuse risk.

Required controls include:

Rate limits

Destination restrictions

Caller reputation

User reports

Blocking

Call quotas

Spending limits

Suspicious call detection

Automated abuse detection

Account verification

Carrier/provider controls

Potentially dangerous capabilities such as mass calling must be restricted.

---

# 28. Regulatory / Operational Considerations

Before launching telephone-network functionality, the company must assess requirements for each target market, including:

Telecommunications licensing/registration

Carrier agreements

Numbering rules

Caller ID rules

KYC/AML where financial/crypto functionality requires it

Data protection/privacy

Consumer protection

Tax

Recording/consent laws where applicable

Spam/robocall restrictions

Payment regulations

The product should launch telephone functionality only where the required infrastructure and legal arrangements are in place.

---

# 29. MVP Scope

## Must have

### Account

Registration

Phone verification

Username

Profile

### Messaging

1-to-1 text

Delivery state

Offline message queue

Push notification

### Calling

1-to-1 voice

Basic video

Presence

Call history

### Premium

Premium state

Wallet/balance abstraction

Offline calling eligibility

Spending controls

### Infrastructure

Backend API

Database

Redis/presence

WebRTC signaling

Push notifications

Monitoring/logging

## Prototype only

Telephone gateway integration should initially be tested as a controlled technical prototype before public release.

---

# 30. Phase 2

Telephone-network calling in supported market

Wallet funding

Call metering

Recipient-funded reachability

International pilot

Improved call quality

Rich messaging

---

# 31. Phase 3

Groups

Channels

Communities

Stories/status

Media sharing improvements

Business profiles

Business messaging

---

# 32. Phase 4

Multi-country carrier routing

Global pricing engine

Business APIs

Customer support tools

Advanced communications analytics

Developer platform

---

# 33. Technical Development Strategy

The team should NOT begin by attempting the full global system.

Recommended order:

1. Identity 2. Messaging 3. Presence 4. App-to-app voice 5. App-to-app video 6. Wallet abstraction 7. Offline reachability policy 8. Telephone gateway prototype 9. Billing/metering 10. Controlled production launch 11. International expansion

---

# 34. Suggested Technology Direction

Technology should be finalized after technical validation, but a plausible stack is:

## Mobile

Flutter or React Native for cross-platform application development

Native platform modules where required for calling/push functionality

## Backend

Python/FastAPI or Django for business APIs

WebSocket services for real-time communication

Redis for presence/cache

PostgreSQL for core transactional data

## Calling

WebRTC

STUN/TURN

SFU for group calling later

## Infrastructure

Docker

Kubernetes or managed container infrastructure at scale

Cloud load balancing

Object storage for media

CDN for media delivery

Centralized logging/metrics

## Telephone

SIP/VoIP carrier integration

Provider abstraction layer

Country-aware routing

This stack is a recommendation, not a final architecture decision.

---

# 35. Repository / Codebase Structure

A possible monorepo:

communication-platform/ ¦ +-- apps/ ¦ +-- mobile/ ¦ +-- web/ ¦ +-- services/ ¦ +-- api/ ¦ +-- identity/ ¦ +-- messaging/ ¦ +-- presence/ ¦ +-- calling/ ¦ +-- routing/ ¦ +-- billing/ ¦ +-- wallet/ ¦ +-- notifications/ ¦ +-- telephone/ ¦ +-- packages/ ¦ +-- shared-types/ ¦ +-- auth/ ¦ +-- protocol/ ¦ +-- observability/ ¦ +-- infrastructure/ ¦ +-- docker/ ¦ +-- terraform/ ¦ +-- kubernetes/ ¦ +-- docs/ ¦ +-- brd/ ¦ +-- architecture/ ¦ +-- api/ ¦ +-- ux/ ¦ +-- security/ ¦ +-- tests/

---

# 36. API Concept

Example conceptual endpoints:

POST /auth/register POST /auth/verify-phone GET /users/@username GET /users/by-phone GET /presence/{userId} POST /messages GET /conversations/{id}/messages POST /calls POST /calls/{id}/accept POST /calls/{id}/end GET /routing/quote GET /wallet POST /wallet/fund GET /wallet/transactions GET /premium POST /premium/subscribe GET /reachability-policy PUT /reachability-policy

The final API should be versioned and designed around resources rather than these exact examples.

---

# 37. Event Architecture

Useful internal events:

USER_REGISTERED PHONE_VERIFIED USER_ONLINE USER_OFFLINE MESSAGE_SENT MESSAGE_DELIVERED MESSAGE_READ CALL_REQUESTED CALL_CONNECTED CALL_ENDED OFFLINE_ROUTE_REQUESTED OFFLINE_ROUTE_AUTHORIZED OFFLINE_ROUTE_REJECTED WALLET_RESERVED CALL_USAGE_RECORDED WALLET_DEBITED WALLET_REFUNDED

An event-driven design becomes increasingly useful as the system grows.

---

# 38. Observability

Monitor:

## Product

DAU/MAU

messages/day

calls/day

call duration

Premium conversion

wallet usage

## Technical

API latency

message latency

presence accuracy

call setup time

call failure rate

packet loss

reconnect rate

TURN usage

carrier failure rate

## Financial

telecom cost

revenue per minute

gross margin per destination

wallet funding success

refund rate

fraud loss

---

# 39. Key Product Metrics

## North Star candidate

**Successful meaningful communications per active user.**

Supporting metrics:

### Messaging

Messages sent

Message delivery success

Median delivery latency

### Calling

Call attempts

Successful calls

Call completion rate

Average duration

Call quality

### Offline reachability

Offline call attempts

Successful telephone connections

Cost per successful call

Premium usage

### Business

Premium conversion

Premium retention

ARPU

Gross margin

Cost per minute

---

# 40. Project Management Structure

## Workstreams

### WS-01 Product

Requirements

Product rules

Pricing

User research

### WS-02 UX/UI

Information architecture

User flows

Wireframes

Design system

Prototypes

### WS-03 Mobile

Authentication

Chat

Calls

Wallet

Premium

### WS-04 Backend

Identity

Messaging

Presence

Routing

Billing

### WS-05 Communication Infrastructure

WebRTC

TURN

SFU

SIP/carrier integration

### WS-06 Security

Authentication

Encryption

Fraud

Abuse prevention

### WS-07 DevOps

CI/CD

Infrastructure

Monitoring

Backups

### WS-08 Legal/Operations

Carrier contracts

Regulatory analysis

Payment/crypto compliance

Privacy

---

# 41. MVP Backlog

## Epic 1 — Account

Create account

Verify phone

Choose username

Login/logout

Manage profile

## Epic 2 — Messaging

Create conversation

Send message

Receive message

Offline queue

Read receipts

Push notifications

## Epic 3 — Presence

Online state

Offline state

Last seen

Presence privacy

## Epic 4 — Voice

Start call

Accept call

Reject call

End call

Reconnect

Call history

## Epic 5 — Video

Start video

Accept/reject

Camera controls

Microphone controls

Network adaptation

## Epic 6 — Premium

Premium screen

Subscription state

Benefits

Eligibility checks

## Epic 7 — Wallet

Balance

Funding abstraction

Transaction history

Spending limits

Call reservation

## Epic 8 — Offline Reachability

Offline detection

Route eligibility

Price quote

Consent

Telephone route

Call metering

## Epic 9 — Safety

Block

Report

Rate limit

Abuse detection

---

# 42. Definition of Done

A feature is complete when:

Requirements are documented.

UX is approved.

Implementation is complete.

Unit tests pass.

Integration tests pass.

Security review is complete where applicable.

Analytics are implemented.

Error states are handled.

Accessibility is checked.

Monitoring is available.

Product acceptance criteria pass.

Documentation is updated.

---

# 43. Major Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Carrier availability | High | Establish carrier/provider relationships early |
| Telecom regulation | Critical | Legal/regulatory review before launch |
| Call cost volatility | High | Dynamic routing/pricing |
| Fraud | Critical | Limits, verification, risk scoring |
| Wallet abuse | Critical | Authorization, limits, monitoring |
| Poor network quality | High | Adaptive WebRTC strategy |
| Scaling presence | High | Redis/distributed presence |
| Push notification failure | Medium | Reliable notification/retry design |
| Privacy concerns | High | Strong privacy controls |
| Crypto regulation | Critical | Legal/compliance review |
| International termination complexity | High | Country-by-country rollout |

---

# 44. Product Decisions Log

| Decision | Status |
| --- | --- |
| Username is public identity | Confirmed |
| Phone number associated with account | Confirmed |
| Presence determines online/offline state | Confirmed |
| Offline reachability is Premium | Confirmed |
| App-to-telephone is supported | Confirmed |
| Telephone-to-app is excluded initially | Confirmed |
| Recipient may fund offline calls | Confirmed concept |
| Caller may fund calls | Proposed |
| Built-in wallet | Confirmed concept |
| Crypto wallet implementation | To be validated |
| Business functionality | Later / Telegram-like |
| International support | Later |
| Adaptive poor-network calling | Confirmed |
| Full Telegram/Snapchat/Discord feature set | Later, not MVP |

---

# 45. Open Questions

These must be resolved before production architecture is frozen.

## Product

Is Premium subscription required for both caller-funded and recipient-funded offline calls?

Can Free users call ordinary numbers if the recipient pays?

Should offline calling require the recipient to explicitly enable it?

Should recipients be able to approve every offline call?

What happens if the recipient's wallet is empty during a call?

Are offline SMS/text messages included, or only voice calls?

Should the product support voicemail?

## Wallet

What cryptocurrency/asset is supported?

Will users have custodial or non-custodial wallets?

Will the wallet hold fiat equivalents?

What countries can legally use the wallet?

How are refunds handled?

## Telephone

Which carrier/provider will provide termination?

Which launch country is first?

What destinations are supported?

How is caller ID presented?

What are the per-minute carrier costs?

What legal/telecom registrations are required?

## Security

What verification level is required before telephone calling?

What anti-spam limits apply?

What is the maximum daily call spend?

How are suspicious calls blocked?

---

# 46. Recommended MVP Product Rules

To prevent complexity, use these initial rules:

RULE 1 App user + app user + online = Internet communication RULE 2 App user + app user + offline = Message queues normally RULE 3 Offline phone call = Premium feature RULE 4 Offline telephone call = Must have valid funding authorization RULE 5 Recipient-funded calling = Recipient must explicitly enable it RULE 6 Every telephone call = Display price/estimated charge RULE 7 Every wallet = Has spending limits RULE 8 Telephone calls = Only supported destinations/routes RULE 9 Normal phone -> app = Not MVP RULE 10 International = Added country by country

---

# 47. Product Roadmap

## Stage 0 — Discovery

Deliverables:

Final product vision

Market research

Regulatory feasibility

Carrier feasibility

Technical spike

Wallet feasibility

## Stage 1 — Communication MVP

Deliver:

Accounts

Usernames

Phone verification

Messaging

Presence

Voice calls

Basic video

## Stage 2 — Premium Foundation

Deliver:

Premium

Wallet abstraction

Billing ledger

Spending controls

Routing engine

## Stage 3 — Telephone Pilot

Deliver:

Carrier integration

Telephone routing

Call metering

Price quotes

Controlled offline calling

## Stage 4 — Product Expansion

Deliver:

Rich media

Groups

Channels

Stories

Business accounts

## Stage 5 — International

Deliver:

Country routing

International pricing

Multiple carriers

Regional compliance

---

# 48. Team Structure

For an early-stage build:

## Product

Founder/Product Manager

Product Designer

## Engineering

Backend engineer

Mobile engineer

Real-time/WebRTC engineer

DevOps/cloud engineer

## Specialist

Security engineer/advisor

Telecom/VoIP specialist

Legal/regulatory advisor

Payments/crypto specialist

A small founding team can combine several of these roles initially.

---

# 49. Project Governance

Every major feature should pass through:

Idea ↓ Requirement ↓ User flow ↓ Architecture ↓ Implementation ↓ Testing ↓ Security review ↓ Product acceptance ↓ Release ↓ Monitoring ↓ Iteration

No production telephone functionality should bypass the legal, security, billing and carrier review stages.

---

# 50. Final Product Architecture Vision

┌───────────────────────┐ │ USER APP │ │ │ │ Chat ¦ Voice ¦ Video │ │ Contacts ¦ Profile │ │ Premium ¦ Wallet │ └───────────┬───────────┘ ¦ v ┌───────────────────────┐ │ IDENTITY LAYER │ │ │ │ Username │ │ Phone identity │ │ User/device/session │ └───────────┬───────────┘ ¦ v ┌───────────────────────┐ │ PRESENCE + ROUTING │ │ │ │ Online? │ │ Offline? │ │ Premium? │ │ Wallet authorized? │ │ Route available? │ └───────┬───────┬───────┘ ¦ ¦ APP ROUTE PHONE ROUTE ¦ ¦ v v ┌────────────────┐ ┌─────────────────┐ │ Internet Stack │ │ Telecom Gateway │ │ │ │ │ │ Messaging │ │ SIP/VoIP │ │ WebRTC │ │ Carrier │ └───────┬────────┘ └────────┬────────┘ ¦ ¦ v v App User Normal Phone

---

# 51. Final Product Statement

## Working product definition

**A communication platform that connects people through Internet messaging, voice and video while allowing Premium users to extend communication to ordinary telephone numbers when Internet-based communication is unavailable.**

## Core promise

**Talk to people, not networks.**

The user chooses the person.

The platform handles the route.

---

# 52. Immediate Next Actions

Before writing production code:

### P0 — Feasibility

Validate carrier/PSTN integration options.

Validate target-country telecommunications requirements.

Validate crypto/wallet regulatory requirements.

Validate economics of per-minute telephone termination.

Build a tiny telephone-routing proof of concept.

### P1 — Product

Finalize Premium rules.

Finalize wallet payer rules.

Finalize offline reachability policy.

Define pricing model.

Define privacy model.

### P2 — UX

Produce wireframes.

Produce interactive prototype.

Test registration, chat, calling, Premium and offline-call flows.

### P3 — Engineering

Build identity service.

Build messaging service.

Build presence service.

Build app-to-app calling.

Build wallet ledger abstraction.

Build routing engine.

### P4 — Pilot

Controlled users.

One country.

Limited telephone destinations.

Strict spending limits.

Full monitoring.

---

# 53. Project Manager's Master Backlog

EPIC A Identity EPIC B Authentication EPIC C Messaging EPIC D Presence EPIC E Voice EPIC F Video EPIC G Premium EPIC H Wallet EPIC I Routing EPIC J Telephone integration EPIC K Billing EPIC L Security EPIC M Abuse prevention EPIC N Notifications EPIC O Analytics EPIC P Infrastructure EPIC Q Compliance EPIC R UX/UI EPIC S QA EPIC T Launch

Priority convention:

P0 = blocks product viability/security P1 = required for MVP P2 = important after MVP P3 = future expansion

---

# 54. Definition of MVP Success

The MVP is successful if a new user can:

Register ↓ Choose username ↓ Verify phone ↓ Find another user ↓ Send message ↓ Receive message ↓ Make Internet voice call ↓ Make Internet video call ↓ See presence ↓ Become Premium ↓ Fund/authorize communication balance ↓ Request an eligible offline telephone call ↓ Receive clear billing information ↓ Complete the call through an approved telephone route ↓ See the resulting wallet transaction

That is the first complete product loop.

---

# 55. Product North Star

The long-term ambition is not:

"Build another Telegram."

It is:

**Build a communication network where the user does not have to care whether the person they want to reach is on the Internet, offline, or using a basic phone.**

Telegram/Snapchat/Discord-like features can be layered on top later.

The communication bridge is the foundational product.